Project Proposal

Ade Adewuyi

Contents

Business Context	2

Rooms Available	2

Booking policies and staff details	2

Book Rooms for specific dates and times	3

View and manage bookings	3

Account Registration	3

Accessibility features	3

Staff Area	3

Project Aim	4

Functional Requirements and User Acceptance Criteria	4

User Personas	4

Functional Requirement Table	4

Non-Functional Requirements	10

Performance	10

Security	10

Capacity	11

Scalability	11

Usability and Accessibility	12

Hierarchy diagram	13

Risk Management	13

General Project Risks	13

General Technical Risks	13

Project-Based Risks	13

Risk Matrix	13

Risk Mitigation	14

Legal Consideration	15

UI Consideration	16

# Business Context

## Rooms Available

The client has asked me to allow customers to be able to view information about the rooms that are currently available in their facilities. Through this the client will be able to properly manage their business and mark specific ones as booked or free, this will help with confusion on the customers side and further frustrations as they will now be able to see what rooms have been booked and ones that are currently available for booking. Which means customers will be more likely to book rooms in the future from CityPoint Room Hire as their experience using the company’s website was smooth and seamless. Leading to greater revenue.

## Booking policies and staff details

The client has asked me to provide customers with information about the booking policies and staff details. This will allow customers to be clear on the rules and regulations that mush be adhered to when using the room they have booked. Knowing the staff details also lets them know what staff to contact if or when they have an issue to be resolved, or just a question. This ultimately will result in better customer experience as their needs will be met by staff members, it will also negate confusion about rules and regulations or policies about their current booking.

## Book Rooms for specific dates and times

The client has asked me to provide the customers with the ability to book rooms for specific dates and times pending confirmation. This will give the customer the full ability to choose their flexibility and to work the bookings to their own schedule, with the ability to book rooms to specific times this negates the usual process of booking out 1 room for a whole day per customer and grants the ability to let the same room be booked multiple times in a single day at different times, thereby leading o a greater revenue for CityPoint Room Hire as they can take in more bookings.

## View and manage bookings

The client has asked me to provide customers with the ability to view and manage their existing bookings. This solves the problem of customers wanting to tweak, edit or cancel their bookings at any time after making it, this solution will aid them in that regard and increase user experience, users are more likely to recommend CityPoint Room Hire or to reuse CityPoint Room Hire at a later time because of their smooth and seamless experience with them thereby leading to greater revenue.

## Account Registration

The client has asked me to provide customers with the ability to create accounts for themselves, this will give users their own private accounts to be able to tweak settings and access the full features for the websites, this will enable them to be able to actually book rooms, or equipment thereby boosting user experience

## Accessibility features

The client has asked me to provide the web application with features to support a wide range of users with difficulties or disabilities. These features could include keyboard navigation, adjustable text size, high contrast mode, text to speech and many more. This feature being implemented will help make sure that the web application is comfortable and conducive for everyone and adheres to WCAG laws. This will thereby boost user experience.

## Staff Area

The client has asked me to create a staff login function in which staff members are given special permissions that lets them view, edit and accept or decline any bookings made by customers. By implementing this function into the current solution, the client will be saving money as they won’t need a different solution or be application just to carry out this task.

# Project Aim

The overall aim of the project is to provide CityPoint Room Hire with an online web platform that:

- Provide customers with information about:

  - Rooms available for hire and their facilities

  - Booking policies and staff details for the company

- Allow customers to

  - Book rooms for specific dates and times pending confirmation

  - View and manage their existing bookings

# Functional Requirements and User Acceptance Criteria

## User Personas

Bright – a staff member who manages bookings

Martin – a regular user who wants to book a room for the whole day for a private event.

Alexander – a user who booked a room but needs to reschedule.

## Functional Requirement Table

| Functional Requirement | User Story | User Acceptance Criteria | Justification |
| --- | --- | --- | --- |
| Users able to register | As Bright, Martin or Alexander, I want to be able to register an account for this web application so that I can access the main features of the website. | - View register button - Navigate to register page on register button interaction, located in the navigation bar - Enter register information - Interact with create button to create an account and be redirected to the log in page The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature will allow users to access the main features they need to experience the full application, since data is needed to create a properly tailored experience for the user. Which thereby improves user experience |
| Users able to log in | As Bright, Martin or Alexander, I want to be able to log into my registered account, so that I can access and use the web application using the data I have provided and data that will be accumulated over time | - View login button - Navigate to login page on login button interaction, located in the navigation bar - Enter login information - Interact with login button to login into the user’s account and be redirected to the home page The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature will allow users to access their accounts that they have already mad, so they can actually get access into the web application, improving user experience. |
| Users able to change their log in details | As Bright, Martin or Alexander, I want to be able to change my log in details in case my details have been compromised or forgotten, so that I can set in new details. | - View log in button - Navigate to log in page on log in button interaction, located in the navigation bar - View change log in button - Interact with change login button to change login information - Enter new login information - Interact with confirm button to confirm login information The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature will allow users to update their log in details and information bound to their accounts if they choose to change them when needed. This improves account safety as they can change their details if they are suspicious that their data might be compromised, and it will also negate user dissatisfaction if they happened to forget their login, they can simply choose to have it changed to something more memorable. |
| Users able to view privacy information | As Bright, Martin or Alexander, I want to be able to view privacy information, so that I can see and monitor how my data is being used. | - View privacy button - Navigate to privacy page on privacy button interaction, located in the navigation bar - View privacy information The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature will ensure that the client is compliant with GDPR laws by being transparent about how user data is used by the application. |
| Customers able to see rooms available for booking | As martin, I would want to see all available rooms to book a room all day for my upcoming event. | - View Homepage - Vie navigation bar - Click on “Rooms” button on the navigation bar - Be redirected to the rooms page when rooms button is clicked on - View the Rooms page - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature ensures that users can properly tell apart which rooms are available for them to book and which ones are not and the time frames at which they are booked for. This will help boost user experience as they are being given all the information, they need to make an educated choice on the times they book their rooms and which rooms they can book. |
| Allow customers to book, view and manage existing bookings | As Alexandar, I would like to be able to book rooms and reschedule my previous bookings | - View Homepage - Vie navigation bar - Click on “Rooms” button on the navigation bar - Be redirected to the rooms page when rooms button is clicked on - Be redirected to rooms page - View the Rooms page - View multiple rooms available for hire - View “book” button - Be redirected to confirmation menu. - View bookings button on navigation bar - Redirected to bookings page when interacted with bookings button - Vie bookings made by user - View edit booking button - Be redirected to editing page after interacting with edit button - Be able to change details about booking - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature will allow users to make bookings of rooms and manage other existing bookings that they might have made previously and allow them to edit them. |
| Allow customers to view booking policies and staff details | As Martin, I would need to see the booking policies so I can know what is and what isn’t allowed in the rooms to be mindful for while hosting my private event. | - View homepage - View navigation bar - Click on “policies button” on navigation bar - View policies for booking - View staff button - Redirected to staff page when staff button Is interacted with - View staff page with information - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode | This feature ensures users are aware of the rules and regulations that have been put in place by CityPoint Room Hire to govern their bookings system. Knowing these rules give users to ability to know how to act correctly and efficiently to make sure they are doing everything right. |
| Allow staff to view and manage all bookings | As Bright I want to be able to manage rooms and booking requests | - View homepage - View navigation bar - View the bookings button on navigation bar - Click “bookings” button and get redirected to the bookings page - View the bookings page - View all bookings made by users - View sorting filters on the bookings page - Click on a booking to view the information about a booking - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode | This feature will allow staff members to confirm and deny anybooking requests they wish to using the same web application instead of a new one dedicated for that task. This means the client will be able to save money on development cost as everything can be implemented all at once instead of onto multiple solutions and applications. |

# Non-Functional Requirements

## Performance

| Requirement | Justification | KPI |
| --- | --- | --- |
| The webpages must load in a time according to industry standards. | Webpages loading quickly leads to good user experience and good reputation for CityPoint Room Hire | Webpages should load fully within 20 milliseconds. |
| The system must be able to handle a specific number of requests without slowing down. | This will ensure the core function of the website will still work at peak hours or busy days without slowing down the website significantly leading to bad user experience. | On average the system should be able to handle 30 requests per second without slowing down. |
| The web application must not put a lot of loads onto the CPU | This will ensure low end devices can use the website without sacrificing significant speed of the website. | The CPU usage should be under 20% on an iPhone 13 and under 10% on a computer with 8GB of RAM. |
| The website must be responsive on devices with different size screens | This ensures users have a good experience despite the type of device they are on. | The website should pass mobile responsiveness tests as well as PC, tablet responsiveness tests. |
| The application should maintain minimal downtime | Having extended amounts of downtime could lead to loss of revenue, and create a bad reputation for the company | The system uptime should be at least 99.9% over a 30-day period. |

## Security

| Requirement | Justification | KPI |
| --- | --- | --- |
| The system must use encryption methods to protect sensitive data or information of users | Protecting user data is important for ensuring privacy and compliance with data protection laws such as the GDPR | All sensitive data, including payment information and personal data, should be encrypted using SHA256 Encryption. |
| The system must enforce strong password policies | This reduces the risk of accounts being easily compromised through brute-force attacks | Passwords must be a minimum of 8 characters and include a lix of uppercase, lowercase, numbers and special characters |
| The application must use HTTPS for all pages and APIs | HTTPs ensures that data transmitted between the user’s browser and the server is encrypted, preventing attackers from stealing information using man-in-the-middle attacks | All pages must feature HTTPS security with valid SSL certificates, ensuring 0 traffic over HTTP. |
| Payment details should be hidden by default | This ensures customer data can’t be stolen by someone shoulder surfing and viewing their screen | Card numbers and sensitive information should be replaced with asterisk characters to help hide said information |

## Capacity

| Requirement | Justification | KPI |
| --- | --- | --- |
| The system must handle peak traffic without performance degradation | During peak hours, the platform should not slow down due to the amount of people on the web app at the time | The system should support at least 500 concurrent users without any noticeable slow down |
| The system must have enough storage capacity for user data and logs | Proper data storage ensures that booking history and logs are preserved for future referencing while preventing the system from running out of space | The system should be able to store up to 10TB of data and must be scaled up when necessary |
| The system should maintain health during scaling | As the system scales, it should maintain function and performance and have minimal downtime during scaling operations | 99.9% uptime should be maintained during scaling events. |

## Scalability

| Requirement | Justification | KPI |
| --- | --- | --- |
| The system should be able to handle increasing storage needs as data grows | Storage requirements for the system will increase as more users create bookings. The system should be able to provide additional storage when needed. | The system should automatically scale storage to handle an additional 3TB per month |
| New functions should be added at an industry standard pace to the application | This will allow the client to show that they care about their customers user experience using the website, which will make the client seem more trustworthy. | On average, every new major function should be added within 5 to 10 days. |
| The code for the application should be easily maintained and understandable to others | This will allow the website to get updates and features efficiently as other developers can understand and edit the code easily | A third party should be able to understand the coding conventions and basic functions and logics being used. |

## Usability and Accessibility

| Requirement | Justification | KPI |
| --- | --- | --- |
| The system should have an intuitive user interface (Ui) | This will ensure that suers do not get lost or confused when trying to navigate the system, improving satisfaction | 95% of users should be able to complete key tasks without needing help from workers or developers on their first attempt. |
| The system should support multiple languages | Offering multi-language support helps on-native speakers use the platform comfortably improving satisfaction and accessibility | The system should support at least 3 different languages which users can switch between easily. |
| The system must comply with Web Content Accessibility (WCAG) 2.1 | This ensures that the web application creates a conducive environment for users with different disabilities or difficulties including visual, auditory and motor impairments | The system should pass WCAG 2.1 AA accessibility standards with 0% critical violations |
| The system should have consistent navigation | Consistency in navigation reduces confusion for users especially those with cognitive disabilities | 95% of users must report that the navigation is intuitive and consistent across the platform |

# Hierarchy diagram

# Risk Management

## General Project Risks

- Scope creep

- Schedule delays

- Lack of skilled resources

## General Technical Risks

- Data Corruption

- Scalability issues

- Integration Failures

- DDOS attacks

- Server outages

- Broken functionality after updates

## Project-Based Risks

- Booking editor not working

- Rooms appearing as available when booked

- User not being able to create a booking

## Risk Matrix

Key:

Red Coloured Cells – High priority tasks

| Impact | High | GTR4, GTR5 | GTR3 | GTR1, GTR6 | PBR2, PBR3 |
| --- | --- | --- | --- | --- | --- |
|  | Significant |  |  | GPR2, GPR3 | GPR1, GPR2 |
|  | Moderate |  |  |  |  |
|  | Low |  |  |  |  |
|  |  | Low | Significant | Moderate | High |
|  |  | Probability |  |  |  |

# Risk Mitigation

| Risk Description | Probability | Impact | Mitigation strategy |
| --- | --- | --- | --- |
| Scope creep | Medium | High | Define and set requirements clearly and use a top down approach when planning. |
| Schedule delays | Medium | High | Use realistic timelines and track progress with milestones and regularly check progress. |
| Lack of skilled resources | Medium | High | Hire experts for the job and use resources that help with knowledge sharing and documentation |
| Data corruption | Low | High | Create regular backups, validation checks |
| Scalability issues | Medium | Medium | Implement load testing, auto-scaling into plan, and have fall back procedures in case of failures |
| Integration Failures | Medium | High | Test integrations and implement fall back procedures |
| DDOS attacks | Low | High | Use rate limitations, cloud protection services |
| Server outages | Low | High | Use redundancy fail over services. Disaster recovery plans |
| Broken functionality after update | Medium | High | Automated testing, staging environment, rollback plan, code reviews. |
| Booking editor not working | Medium | Medium | Unit/UI testing, user acceptance testing, logging, quick bug fix process |
| Rooms appearing as available when booked | Low | High | Enforce database locking, real-time inventory checks, validation before confirmation |
| Users not being able to create a booking | Medium | High | End-to-end testing, monitoring, error handling, customer support, rollback option |

# Legal Consideration

Personal data will be collected from users when making an account, paying and registering their bookings, due to this, the website will have to comply with General Data Protection Regulation Laws that give the clients customers the strength to protect their data, to avoid any fines. This will be done by having a privacy page to tell the customers how their data is protected, furthermore cookies and encryption of data will always be used.
The website will have many types of customers and some of them might need some changes to the website to work best for them. Therefore, the website will need to comply with WCAG (Website Content Accessibility Guidelines) that ensures that individuals with extra needs can also use websites effectively. To comply with this, the website will have a section to change accessibility settings for the users to fit their needs. The settings include ways to change the text size, colour theme or enable text-to-speech.

The website will provide the ability for customers to book rooms and equipment; therefore, the website will need to adhere to the Consumer Rights Act 2015, this act applies to services like booking rooms/equipment just like the client plans to do. The act requires clear pricing, fair terms and service delivery as described and it protects consumers against unfair contract terms, For the client to adhere to this act they would have to make sure that they provide rooms and equipment exactly as they are advertised on the website to prevent false advertising,

# UI Consideration

The visual tone of the website will be clean, simple and minimalistic aiding with a futuristic design and also ease of access to less tech savvy customers so they will be able to navigate easily. The UI will provide consistent navigation keys that don’t move aiding in consumer navigation and will have plenty o space between element aiding in visibility and differentiation. Larger text will be used on default but could be changed based on visual impairments and the overall UI complexity will be kept very minimal. So, it can be used by anyone and everyone.